Coding I — Full Year Unit 7 - Project Development

Day 149: Breaking Projects into Milestones and Tasks

Learning Target: I can decompose my project into milestones and tasks with realistic timelines.

Lesson Structure

| Time | Activity |
| --- | --- |
| 5 min | Bell Ringer / Review Quick Write (3 min — written or verbal): Think about Breaking Projects into Milestones and Tasks. Where might you use this in a real project, and why would it matter? Vocabulary Preview — terms we'll use today: • Task • Milestone • Project • crucial • Your job today Today’s Goal: By the end of class you will be able to decompose my project into milestones and tasks with realistic timelines. → Pair-share your response, then 2–3 students share with the class. |
| 15 min | Mini Lesson: Breaking Projects into Milestones and Tasks Learning Target: I can decompose my project into milestones and tasks with realistic timelines. Task: One specific, completable piece of work (usually 1-2 hours) Milestone: A significant completion point (usually 1-2 days) Key Concepts: • Example: "Implement the get_scores() function" • Example: "Test calculate_average() with 5 test cases" • Example: "All core functions written and unit tested" • Example: "MVP complete and integrated" • Example: Grade Tracker (5 weeks) • Track progress clearly • Know what to work on next • Estimate time realistically Vocabulary: Task, Milestone, Project, crucial, Your job today → Live Demo — type examples as students follow along in their own editor. → Check for Understanding: pause and cold-call: “Can someone explain what we just did in their own words?” |
| 15 min | Guided Practice Using your pseudocode from Day 148, break down your project: → Teacher models — students try alongside, then compare results. |
| 15–20 min | Independent Practice / Code Along Beginner: Task Estimation: Your project has 8 functions. You have 10 days to code (Days 156–165). If testing each function takes 30 minutes, what's a… Intermediate: Dependency Mapping: In the Grade Tracker, which functions can be coded in any order, and which must wait for others? Draw or list dependenci… Challenge: Milestone Definition: Define what "Milestone 1 (Design Complete)" means for your project. What 5 specific items must be done? --- → Teacher circulates — offer hints, check for understanding. |
| 5 min | Exit Ticket / Wrap-Up What is one important thing you learned about Breaking Projects into Milestones and Tasks today? How would you explain it to someone? → 3–2–1: Name 3 things learned, 2 new vocab words, 1 question you still have. |

Key Concepts

Task: One specific, completable piece of work (usually 1-2 hours)

• Example: "Implement the get_scores() function"

• Example: "Test calculate_average() with 5 test cases"

Milestone: A significant completion point (usually 1-2 days)

• Example: "All core functions written and unit tested"

• Example: "MVP complete and integrated"

Project: A collection of milestones over weeks

• Example: Grade Tracker (5 weeks)

Good decomposition is crucial. It helps you:

• Track progress clearly

• Know what to work on next

• Estimate time realistically

• Celebrate small wins

• Identify bottlenecks early

For this project, you'll hit these milestones:

| Milestone | When | What's Done |

|--||--|

| Proposal & Design | Day 150 | Clear spec, pseudocode, function list |

| Prototype (MVP) | Day 155 | Core features working, integrated |

| Sprint 1 Complete | Day 160 | All core features, tested and reviewed |

| Sprint 2 Complete | Day 165 | All features, error handling, persistence |

| Polished & Tested | Day 170 | Clean code, documentation, all tests passing |

| Ready to Present | Day 175 | Code walkthrough practiced, presentation ready |

| Presentations | Day 177 | Demo'd to class |

Your job today: Create a task list for each milestone.

Guided Practice

Using your pseudocode from Day 148, break down your project:

Step 1: List All Functions (10 min)

- From your pseudocode, identify every function you need to write

- Example: get_student_name(), get_scores(), main(), etc.

Step 2: Organize by Milestone (15 min)

- Group functions into the 7 milestones (design, prototype, sprint 1, sprint 2, polish, documentation, presentation)

- Ask: "Which functions are foundational? Which depend on others?"

- Example: calculate_average() should be done before assign_grade()

Step 3: Break Into Daily Tasks (15 min)

- For each milestone, estimate how many days it needs

- Create a task list (checkbox format) for each milestone

- Be realistic — one function per day is reasonable

Step 4: Identify Dependencies (5 min)

- What must be done before what?

- Example: You can't test main() until helper functions exist

- Mark these as "blockers"

Practice Problems

Problem 1: Task Estimation: Your project has 8 functions. You have 10 days to code (Days 156–165). If testing each function takes 30 minutes, what's a realistic daily goal?

Problem 2: Dependency Mapping: In the Grade Tracker, which functions can be coded in any order, and which must wait for others? Draw or list dependencies.

Problem 3: Milestone Definition: Define what "Milestone 1 (Design Complete)" means for your project. What 5 specific items must be done? ---

Coding I — Full Year Curriculum